## Slide 1: Technical Proposal for Oracle E-Business Suite (EBS) Implementation Project Overview
Project Name:
Oracle E-Business Suite (EBS) Implementation for Pixel Motor Seven (PM7)
Client: Pixel Motor Seven (PM7)
Prepared by:
Momen Othman Ali
Mayada Ali Abdel Qader
Fares Reda Al-Munir
Samir Mohammed Al-Sayed
Ahmed Abdel Rahman Ahmed
Ahmed Shoaib
Date: 10 - 4 - 2025

## Slide 2: Executive Summary
This proposal outlines the technical details for implementing Oracle E-Business Suite (EBS) to optimize operations at Pixel Motor Seven (PM7). The project aims to enhance PM7’s Inventory, Purchasing, and Order Management processes through a comprehensive ERP system. By integrating these systems, PM7 will streamline procurement, production, and sales operations, driving greater efficiency and reducing operational costs.

## Slide 3: Objective
Objective 1: To implement a fully integrated ERP system (Oracle EBS) at PM7, improving inventory management, purchasing processes, and order fulfillment.
Objective 2: To automate and optimize key business functions, ensuring that PM7 operates at maximum efficiency, reducing manual errors, and improving overall decision-making.

## Slide 4: Scope of Work
Inventory Management
  Setup of Inventory Organizations (A & B)
  Item definition and categorization
  Location management and stock tracking
Purchasing Management
  Define purchasing options and approval workflows
  Supplier and buyer setup
  Procurement process automation (Requisition to Purchase Order)
Order Management
  Order to cash process setup
  Integration with Inventory and Purchasing for seamless order fulfillment
  Sales order creation, processing, and shipping

## Slide 5: Technical Architecture
Oracle EBS Infrastructure:
  Database: Oracle Database (version [specify version])
  Application Server: Oracle WebLogic Server
  Integration Platform: Oracle Integration Cloud or Web Services
  Deployment Model: On-premise or Cloud (specify based on PM7’s infrastructure)
The solution will leverage Oracle's best practices, with customized configurations for PM7’s specific needs, including:
  Data Integration: Real-time integration between Inventory, Purchasing, and Order Management modules.
  Security: Role-based access control and secure transaction handling.
  Scalability: Solution designed to scale as PM7 expands operations.

## Slide 6: Deliverables
System Setup:
Installation and configuration of Oracle EBS modules.
Integration with existing systems (e.g., HRMS, Finance).
Customization:
Custom workflow setups for Purchasing and Order Management.
Reports and dashboards for real-time business insights.
Training and Support:
User training on new systems (including system administrators and end-users).
Post-implementation support for troubleshooting and system optimization.

## Slide 7: Project Timeline
Phase | Duration | Start Date | End Date
Requirement Analysis | 2 weeks | 1-12 | 14-12
System Installation | 4 weeks | 15-12 | 5-1
Customization & Testing | 6 weeks | 6-1 | 20-2
User Training | 2 weeks | 21-2 | 10-3
Go-Live Support | 2 weeks | 11-3 | 30-3

## Slide 8: Budget Estimate
Estimated Costs:
  Licensing Fees: Oracle E-Business Suite licenses
  Implementation Costs:
    System Setup: 30$
    Customization: 30$
    Data Migration: 20$
  Training & Support: 20$
  Total Project Cost: 100$

## Slide 9: Risks and Mitigation
Risk 1: Data Migration Complexity
Mitigation: Detailed data mapping and testing will be conducted to ensure data accuracy.
Risk 2: User Adoption
Mitigation: Comprehensive training and user support will be provided.
Risk 3: System Downtime during Go-Live
Mitigation: A staged go-live approach with backup systems will be planned to minimize disruptions.

## Slide 10: Conclusion
The implementation of Oracle E-Business Suite (EBS) will enable Pixel Motor Seven (PM7) to optimize its business operations across key functions such as inventory management, purchasing, and order processing. The proposed system will streamline processes, improve operational efficiency, and drive business growth, all while ensuring scalability for future expansion.
This Technical Proposal outlines all the critical aspects of the Oracle EBS implementation for PM7, providing a clear path for successful project completion.